**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <5/18/2017 7:00PM>

End time: <5/18/2017 8:30PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Learning about and watching tutorials on HTML5/CSS/Javascript.
* What is planned to be done until the next scrum meeting?
* Continuing to study the above languages. Meeting with the Product Owner to discuss project.
* What are the hurdles?
* None expected.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Learning about and watching AngularJS tutorials.
* What is planned to be done until the next scrum meeting?
* Continuing to study AngularJS, and look into HTML and CSS. Meeting with the Product Owner to discuss project.
* What are the hurdles?
* None expected.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <5/19/2017 5:00PM>

End time: <5/19/2017 5:05PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Continuing to do research on programing languages needed to build web application.
* What is planned to be done until the next scrum meeting?
* Setting up MySQL and playing with a temporary database.
* What are the hurdles?
* Unknown.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continuing to learn about the required programming languages
* What is planned to be done until the next scrum meeting?
* Install and setup software required to continue practicing
* What are the hurdles?
* None expected.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <5/22/2017 6:00PM>

End time: <5/22/2017 6:15PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Set up a local MySQL server with simple databases to get familiar with layout. Installed Python and MySQL and created simple program to query database created above.
* What is planned to be done until the next scrum meeting?
* Researching how to integrate Python with a web-server and how all the matching pieces; fit together.
* What are the hurdles?
* Unknown.

<Joana Fraga>:

* What was done since the last scrum meeting?
* I have been looking through all the documentation (Google Drive, GitHub, more Angular JS). I was also able to create a simple non-static web page using Angular.
* What is planned to be done until the next scrum meeting?
* I will try to create a simple database, connect it with the app and add more complex functions to the web page.
* What are the hurdles?
* None expected.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <5/23/2017 6:30PM>

End time: <5/23/2017 8:30PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Continuing to research methods on connecting the web portal online.
* What is planned to be done until the next scrum meeting?
* See above.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Created a simple database, connected it with the test app and added more complex functions to the web page.
* What is planned to be done until the next scrum meeting?
* Start designing the database schema for the application. Continue working on the sample app.
* What are the hurdles?
* None.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <5/24/2017 6:30 PM>

End time: <5/24/2017 7:10 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Reviewing schema devised in last meeting.
* What is planned to be done until the next scrum meeting?
* Revising the schema, and meeting with the Product Owner to discuss it.
* What are the hurdles?
* Unknown.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Reviewing schema devised in last meeting.
* What is planned to be done until the next scrum meeting?
* Revising the schema, and meeting with the Product Owner to discuss it.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <5/25/2017 7:30PM>

End time: <5/25/2017 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Developing the ER diagram.
* What is planned to be done until the next scrum meeting?
* Viewing tutorials on PHP in order to get a grasp of backend coding.
* What are the hurdles?
* None expected.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Developing the ER diagram. Researching about alternatives for the database server that are compatible with MySQl and PHP.
* What is planned to be done until the next scrum meeting?
* Researching about alternatives for the database server that are compatible with MySQl and PHP. Revising the schema, and meeting with the Product Owner to discuss it.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <5/26/2017 9:00PM>

End time: <5/26/2017 9:15PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Working on simple PHP scripts.
* What is planned to be done until the next scrum meeting?
* Revising the schema, and meeting with the Product Owner to discuss it.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Researched about alternatives for the database server that are compatible with MySQl and PHP. revised the schema, and meet with the Product Owner to discuss it. Found a good resource to host our database (https://www.digitalocean.com/).
* What is planned to be done until the next scrum meeting?
* Finishing the ER Diagram. Looking into some links that the product owner shared with the team.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <5/30/2017 5:40PM>

End time: <5/30/2017 6:00PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Doing more research on PHP and learning how to handle different users with PHP, along with allowing for registration, logging in/out, email verification, restoring a lost password, etc.
* What is planned to be done until the next scrum meeting?
* Working with the code developed above.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Finishing the ER Diagram. Looking into some links that the product owner shared with the team. Started developing the database Schema
* What is planned to be done until the next scrum meeting?
* Continue developing the schema, and work on the initial queries to create the database. Starting to set up “Digital Ocean” to host our database.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <5/31/2017 6:00 PM>

End time: <5/31/2017 6:15 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Finishing developing the schema, along with the reference tables for it.
* What is planned to be done until the next scrum meeting?
* Doing more research on PHP including how to hash and safely secure passwords and important user information.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Finish developing the schema, and work on the initial queries to create the database. Starting to set up “Digital Ocean” to host our database.
* What is planned to be done until the next scrum meeting?
* Continue with the server setup
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/1/2017 6:00PM>

End time: <6/1/2017 6:20 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Starting work on developing queries for the table entries into the MySQL database.
* What is planned to be done until the next scrum meeting?
* Finish all needed queries in preparation for meeting with product owner
* What are the hurdles?
* Certain schema-related questions that will be clarified during interaction with product owner.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Finish the server setup, create root and guest users. Install all software need it on the server.
* What is planned to be done until the next scrum meeting?
* Start creating the remote database. Meet with the product owner to do the Sprint Retrospective meeting.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/2/2017 7:00 PM>

End time: <6/2/2017 7:10 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Finishing up table queries and meeting with the product owner to discuss schema,
* What is planned to be done until the next scrum meeting?
* Meeting with product owner and taking his considerations into account.
* What are the hurdles?
* None expected.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Starting to create the remote database. Meet with the product owner to do the Sprint Retrospective meeting. Brainstorm about some user stories.
* What is planned to be done until the next scrum meeting?
* Research about remote web applications, angularJS, PHP and MySQL integrations. Meeting with product owner to conduct Sprint Review Meeting.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/5/2017 6:00 PM>

End time: <6/5/2017 6:15 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Meeting with product owner to discuss tables and to conduct Sprint Review Meeting.
* What is planned to be done until the next scrum meeting?
* Develop some user stories for next meeting with product owner.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Starting to create the remote database. Meet with the product owner to do the Sprint Retrospective meeting. Brainstorm about some user stories. Meeting with product owner to conduct Sprint Review Meeting.
* What is planned to be done until the next scrum meeting?
* Research about remote web applications, angularJS, PHP and MySQL integrations. Meeting with product owner to conduct Sprint Planning Meeting.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/6/2017 4:30 PM>

End time: <6/6/2017 5:00 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Finishing writing up 15 potential user stories for this sprint. Meeting with product owner to discuss user stories to be implemented (Sprint Planning Meeting).
* What is planned to be done until the next scrum meeting?
* Refining user stories and reviewing Software Engineering basics.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Finishing the database schema. Meeting with product owner to discuss user stories to be implemented (Sprint Planning Meeting).
* What is planned to be done until the next scrum meeting?
* Refining user stories. Finishing database setup for the application.
* What are the hurdles?
* Server Connection was hard to set up

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/7/2017 6:00 PM>

End time: <6/7/2017 6:15 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Reviewing UML and other Software Engineering basics
* What is planned to be done until the next scrum meeting?
* Attempting to get some simple HTML into the server.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Reviewing UML and other Software Engineering basics. Adding more functionality to Home Page.
* What is planned to be done until the next scrum meeting?
* Starting to design Home Page structure. Research about login credentials authentication.
* What are the hurdles?
* Server Connection was hard to set up

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/8/2017 5:00 PM>

End time: <6/8/2017 5:10 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Managed to get an index page into the server with some basic links to other pages.
* What is planned to be done until the next scrum meeting?
* Continue working on getting more HTML into the server.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Starting to design Home Page structure. Research about login credentials authentication.
* What is planned to be done until the next scrum meeting?
* Continue to do research about login credentials authentication. Starting to developed use case for Creating an Account.
* What are the hurdles?
* Server Connection was hard to set up

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/8/2017 7:00 PM>

End time: <6/8/2017 7:10 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Added very basic registration onto server, but update query did not work.
* What is planned to be done until the next scrum meeting?
* Work on problem above.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to do research about login credentials authentication. Started to developed use case for Create Account.
* What is planned to be done until the next scrum meeting?
* Continue developing Create Account user story. Work on Home Page.
* What are the hurdles?
* Server deployment

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/9/2017 7:00 PM>

End time: <6/9/2017 7:10 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Fixed registration bug above and added login page.
* What is planned to be done until the next scrum meeting?
* Create some fake accounts to test login functionality.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to develop Create Account user story. Work on Home Page. Created documentation for Sprint 1 user stories and meetings.
* What is planned to be done until the next scrum meeting?
* Finishing Sprint 1 documentation Continue developing Create Account user story. Work on Home Page.
* What are the hurdles?
* Server deployment

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/12/2017 7:00 PM>

End time: <6/12/2017 7:10 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Created basic accounts to see if login would work.
* What is planned to be done until the next scrum meeting?
* Determine how to mask user’s password when entered.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Finishing Sprint 1 documentation Continue developing Create Account user story. Work on Home Page.
* What is planned to be done until the next scrum meeting?
* Finishing Create Account documentation and started to Test the User Story.
* What are the hurdles?
* Server deployment

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/13/2017 6:00 PM>

End time: <6/13/2017 6:15PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Do research on hashing in PHP and random numbers.
* What is planned to be done until the next scrum meeting?
* Study Javascript to make code interactive.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Finished Create Account documentation and started to Test the User Story.
* What is planned to be done until the next scrum meeting?
* Finishing testing Create Account User Story, and starting to work on Sign In User Story.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/14/2017 6:00 PM>

End time: <6/14/2017 6:15PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Research Javascript to make webpage interactive.
* What is planned to be done until the next scrum meeting?
* Continue aforementioned research.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Finished testing Create Account User Story, and starting to work on Sign In User Story.
* What is planned to be done until the next scrum meeting?
* Continue working on Sign In User Story
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/15/2017 5:45 PM>

End time: <6/15/2017 6:15 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Editing and working on all User Story document UML diagrams.
* What is planned to be done until the next scrum meeting?
* Continuing above work.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Finished all documentation for Sign In User Story and started the testing phase.
* What is planned to be done until the next scrum meeting?
* Continue testing Sign In User Story
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/16/2017 7:00 PM>

End time: <6/16/2017 7:15 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Editing and working on User Story UML diagrams.
* What is planned to be done until the next scrum meeting?
* Changing format for use cases.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Finished testing Sign In User Story.
* What is planned to be done until the next scrum meeting?
* Start to integrate AngularJs into our application. Meet with the product owner.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/19/2017 5:50 PM>

End time: <6/19/2017 7:00 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Changed format for use cases.
* What is planned to be done until the next scrum meeting?
* Completing current user story documents.
* What are the hurdles?

None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Started to integrate AngularJs into our application. Meet with the product owner for our Sprint Review.
* What is planned to be done until the next scrum meeting?
* Continue to integrate AngularJS into the application. Finalized all the documentation for Sprint 2, and start the documentation for Sprint 3.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/20/2017 7:30 PM>

End time: <6/20/2017 7:50 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Worked on documentation.
* What is planned to be done until the next scrum meeting?
* Do more research on CSS.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to integrate AngularJS into the application. Finalized all the documentation for Sprint 2, and start the documentation for Sprint 3. Starting to work on User Story 670: View all available schedules for Q&A sessions
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 670: View all available schedules for Q&A sessions
* What are the hurdles?
* None.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/21/2017 7:10 PM>

End time: <6/21/2017 7:30 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Determine how best to create a layout on the webpage.
* What is planned to be done until the next scrum meeting?
* Read the PHP manual to see how to do certain functions.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continued to work on User Story 670: View all available schedules for Q&A sessions
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 670: View all available schedules for Q&A sessions
* What are the hurdles?
* None.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/22/2017 7:15 PM>

End time: <6/22/2017 7:30 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Reading through PHP manual
* What is planned to be done until the next scrum meeting?
* Doing rsearch on CSS.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continued to work on User Story 670: View all available schedules for Q&A sessions
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 670: View all available schedules for Q&A sessions. Finalize documentation.
* What are the hurdles?
* Product owner is out of the country.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/23/2017 6:00 PM>

End time: <6/23/2017 6:30 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Learn more about using PHP for web development.
* What is planned to be done until the next scrum meeting?
* Research some PHP functions.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continued to work on User Story 670: View all available schedules for Q&A sessions. Finalize documentation. Started to work on User Story 674: Submit a ticket.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What are the hurdles?
* Product owner is out of the country.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/26/2017 6:00 PM>

End time: <6/26/2017 6:30 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Research how to use PHP to query strings to get data from URLs.
* What is planned to be done until the next scrum meeting?
* Edit schema to allow for hashing component.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What are the hurdles?
* Product owner is out of the country.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/27/2017 6:20 PM>

End time: <6/27/2017 6:50 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Edited schema to allow for users to have hashes that can provide them with a unique key to be able to possess unique links.
* What is planned to be done until the next scrum meeting?
* Figure out best hashing algorithm to use to provide users unique links.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What are the hurdles?
* Product owner is out of the country.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/28/2017 6:30 PM>

End time: <6/28/2017 6:45 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Edited the registration form to allow for hashes to be provided to users.
* What is planned to be done until the next scrum meeting?
* Work on the reset password user story.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What are the hurdles?
* Product owner is out of the country.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/29/2017 6:20 PM>

End time: <6/29/2017 6:35 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Complete form used to submit a request for resetting a password.
* What is planned to be done until the next scrum meeting?
* Work on the reset password user story.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What are the hurdles?
* Product owner is out of the country.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <6/30/2017 6:30 PM>

End time: <6/30/2017 6:50 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Complete the form used to enter a new password to reset.
* What is planned to be done until the next scrum meeting?
* Working on the script that will be used to send email.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What are the hurdles?
* Product owner is out of the country.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/3/2017 6:20 PM>

End time: <7/3/2017 6:50 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Working on the script to send email - not working at the moment.
* What is planned to be done until the next scrum meeting?
* Setting up the mail function
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What are the hurdles?
* Product owner is out of the country.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/4/2017 6:15 PM>

End time: <7/4/2017 6:25 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Set up the PHP mail function to allow for sending email.
* What is planned to be done until the next scrum meeting?
* Add some extra functionality to the Reset Password user story.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What are the hurdles?
* Product owner is out of the country.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/5/2017 4:00 PM>

End time: <7/5/2017 4:15 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Worked on bugs suddenly stopping the send email functionality from working entirely.
* What is planned to be done until the next scrum meeting?
* Work on Reset Password user story extra functionality.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What are the hurdles?
* Product owner is out of the country.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/6/2017 7:00 PM>

End time: <7/6/2017 7:15 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Added ability for Forget a Password user story to modify hashes so that no two restore password attempts produce the same link.
* What is planned to be done until the next scrum meeting?
* Review further parts of code for any errors or security constraints.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continued to work on User Story 674: Submit a ticket. Starting to work on User Story 677: View all tickets.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 674: Submit a ticket.
* What are the hurdles?
* Product owner is out of the country.

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/7/2017 5:25 PM>

End time: <7/7/2017 5:40PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Worked on layout for ticketing system to make it more user-friendly.
* What is planned to be done until the next scrum meeting?
* Review code done so far to look for more security constraints that
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continued to work on User Story 674: Submit a ticket.
* What is planned to be done until the next scrum meeting?
* Starting to work on User Story 671: Administrator should be able to schedule a time for Q&A session. Meet with the product owner to conduct Sprint 3 and 4 Review.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/10/2017 5:30 PM>

End time: <7/10/2017 5:40PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Added security measurements to code involving the prevention of unauthorized users from accessing ticketing system, and forget a password systems.
* What is planned to be done until the next scrum meeting?
* Work on figuring out why emails sent through mail function go to spam.
* What are the hurdles?
* None.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Started to work on User Story 671: Administrator should be able to schedule a time for Q&A session. Added restriction to Users and Students. Meet with the product owner to conduct Sprint 3 and 4 Review.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 671: Administrator should be able to schedule a time for Q&A session. Adding validation to administrator input data. Implementing verification for validation.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/11/2017 6:00 PM>

End time: <7/11/2017 6:20PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Continued to research ways of getting email sent through code to not go to spam folder.
* What is planned to be done until the next scrum meeting?
* Do more research on email, particular SMPT to determine cause of email failure.
* What are the hurdles?
* Unknown.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continued to work on User Story 671: Administrator should be able to schedule a time for Q&A session. Added validation to administrator input data. Implementing verification for validation.
* What is planned to be done until the next scrum meeting?
* Continue to work on User Story 671: Administrator should be able to schedule a time for Q&A session. Implementing test cases.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/12/2017 6:00 PM>

End time: <7/12/2017 6:20PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Couldn’t get email function to work.
* What is planned to be done until the next scrum meeting?
* .Move code from server to locally.
* What are the hurdles?
* Unknown.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Started to work on displaying the Current semester schedule in a table form.
* What is planned to be done until the next scrum meeting?
* Continued to work on displaying the Current semester schedule in table form.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/13/2017 6:15 PM>

End time: <7/13/2017 6:30 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Moving all worked on code from server to local.
* What is planned to be done until the next scrum meeting?
* Getting above code to work on local machine.
* What are the hurdles?
* Unknown.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continue to work on displaying the Current semester schedule. Started to work on features for administrator to be able to add courses.
* What is planned to be done until the next scrum meeting?
* Continue to work on features for administrator to be able to add courses.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/14/2017 6:45 PM>

End time: <7/14/2017 7:00 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Got code to work locally.
* What is planned to be done until the next scrum meeting?
* Continue working on the ticketing system and change layout to use Angular
* What are the hurdles?
* Unknown.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continued working on features for administrator to be able to add courses. Implemented validation for administrators input data.
* What is planned to be done until the next scrum meeting?
* Continue to work on features for administrator to be able to add courses. Starting to implement the displaying of current enrolled students.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/17/2017 6:45 PM>

End time: <7/17/2017 7:00 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Finished the ticketing system completely.
* What is planned to be done until the next scrum meeting?
* Working on final documentation.
* What are the hurdles?
* Unknown.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continued to work on features for administrator to be able to add courses. Started to implement the displaying of current enrolled students.
* What is planned to be done until the next scrum meeting?
* Continue to work on features for administrator to be able to add courses. Continue to implement the displaying of current enrolled students.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/18/2017 6:10 PM>

End time: <7/18/2017 6:20 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Working on final documentation.
* What is planned to be done until the next scrum meeting?
* Working on final documentation.
* What are the hurdles?
* Unknown.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Completed to implement the displaying of current enrolled students. Started to work on more verification and validation for the application in general. Worked on final documentation.
* What is planned to be done until the next scrum meeting?
* Continue to work on verification and validation for the application in general. (Login, Register, Adding courses). Continue to work on final documentation.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/19/2017 6:20 PM>

End time: <7/19/2017 6:35 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Working on final documentation.
* What is planned to be done until the next scrum meeting?
* Wirking on final documentation.
* What are the hurdles?
* Unknown.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continued to work on final documentation. PPT slides and Final Document Paper.
* What is planned to be done until the next scrum meeting?
* Continuing to work on final documentation. PPT slides and Final Document Paper.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: <Jose Casanova, Joana Fraga>

Start time: <7/20/2017 7:10 PM>

End time: <7/20/2017 7:20 PM>

<Jose Casanova>:

* What was done since the last scrum meeting?
* Working on final documentation.
* What is planned to be done until the next scrum meeting?
* Preparing for showcase.
* What are the hurdles?
* Unknown.

<Joana Fraga>:

* What was done since the last scrum meeting?
* Continued to work on final documentation. PPT slides and Final Document Paper. Final Touches before Show Case.
* What is planned to be done until the next scrum meeting?
* Final Touches and preparation for Show Case.
* What are the hurdles?
* None