**Sprint Planning Meeting Minutes:**

Attendees: Joana Fraga, Jose Casanova, Nagarajan Prabakar

Start time: 5/21/2017 4:00 PM

End time: 5/21/2017 4:45 PM

After discussion, the velocity of the team were estimated to be 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 663: Initial backend setup/home page prototype

The team members indicated their willingness to work on the following user stories.

* <Joana Fraga, Jose Casanova>
* User Story 663: Initial backend setup/home page prototype

**Sprint Planning Meeting Minutes:**

Attendees: Joana Fraga, Jose Casanova, Nagarajan Prabakar

Start time: 6/6/2017 5:00 PM

End time: 6/6/2017 6:25 PM

After discussion, the velocity of the team were estimated to be 48.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 669: Create an Account
* User Story 672: Login and Logout
* User Story 673: Reset Password

The team members indicated their willingness to work on the following user stories.

* Joana Fraga
* User Story 669: Create an Account
* Jose Casanova
* User Story 672: Login and Logout
* User Story 673: Reset Password

**Sprint Planning Meeting Minutes:**

Attendees: Joana Fraga, Jose Casanova, Nagarajan Prabakar

Start time: 6/20/2017 7:30 PM

End time: 6/20/2017 8:00 PM

After discussion, the velocity of the team were estimated to be 56.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 670: View all available schedules for Q&A sessions
* User Story 673: Reset Password
* User Story 674: Submit a ticket

The team members indicated their willingness to work on the following user stories.

* Joana Fraga
* User Story 670: View all available schedules for Q&A sessions
* User Story 674: Submit a ticket
* Jose Casanova
* User Story 673: Reset Password

**Sprint Planning Meeting Minutes:**

Attendees: Joana Fraga, Jose Casanova

Start time: 6/29/2017 7:30 PM

End time: 6/29/2017 8:00 PM

After discussion, the velocity of the team were estimated to be 72.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 671: Administrator should be able to schedule a time for Q&A session.
* User Story 675:View my tickets.
* User Story 676: Change ticket status.
* User Story 677:View all tickets.
* User Story 678: Cancel/Close a ticket.

The team members indicated their willingness to work on the following user stories.

* Joana Fraga
* User Story 671: Administrator should be able to schedule a time for Q&A session.
* User Story 675:View my tickets.
* Jose Casanova
* User Story 676: Change ticket status.
* User Story 677:View all tickets.
* User Story 678: Cancel/Close a ticket.