**Sprint Review Meeting Minutes**

Attendees: Joana Fraga, Jose Casanova, Nagarajan Prabakar

Start time: 6/3/2017 6:40 PM

End time: 6/3/2017 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story 663: Initial backend setup/home page prototype

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story (Besides the extensive research about the technologies to developed this application, we only focused on 1 user story: 663)
* How this should be reflected on the user story definition in Mingle:
  + User Story 663: Sprint 1
  + No backlog user stories

**Sprint Review Meeting Minutes**

Attendees: Joana Fraga, Jose Casanova, Nagarajan Prabakar

Start time: 6/19/2017 5:50 PM

End time: 6/19/2017 7:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story 669: Create an Account
* User Story 672: Login and Logout

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story 673: Reset Password
* How this should be reflected on the user story definition in Mingle:
  + User Story 669: Sprint 2
  + User Story 672: Sprint 2
  + User Story 673: Product Backlog

**Sprint Review Meeting Minutes**

Attendees: Joana Fraga, Jose Casanova, Nagarajan Prabakar

Start time: 7/10/2017 4:30 PM

End time: 7/10/2017 6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story 670: View all available schedules for Q&A sessions
* User Story 673: Reset Password
* User Story 674: Submit a ticket

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* None
* How this should be reflected on the user story definition in Mingle:
  + N/A

**Sprint Review Meeting Minutes**

Attendees: Joana Fraga, Jose Casanova, Nagarajan Prabakar

Start time: 7/10/2017 4:30 PM

End time: 7/10/2017 6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story 671: Administrator should be able to schedule a time for Q&A session.
* User Story 675:View my tickets.
* User Story 676: Change ticket status.
* User Story 677:View all tickets.
* User Story 678: Cancel/Close a ticket.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* None
* How this should be reflected on the user story definition in Mingle:
  + N/A